# Acquia DAM Integration Guide

Complete guide for integrating Acquia with Ansira DAM Adapter API

__________________________________________________

## Document Information

| Field | Value |
| --- | --- |
| ------- | ------- |
| Version | 1.0 |
| Created Date | May 2026 |
| Audience | DAM Administrators, Integration Teams, Project Managers |
| Status | Ready for Implementation |

__________________________________________________

## Quick Start Summary

| Category | Key Information |
| --- | --- |
| ---------- | ---------------- |
| Authentication | Predefined: Bearer token via x-dam-credential header |
| Data Contract | Predefined: Standardized Asset object (non-customizable) |
| API Endpoints | Predefined: 6 REST endpoints with fixed structure |
| Your Token | Generate Acquia API bearer token with 5 required scopes |
| Your Acquia Config | Configure metadata fields, asset groups, expiration/release dates |
| Your Documentation | Provide field mappings, access rules, search preferences |
| Timeline | 8-10 weeks across 5 implementation phases |

Navigation:

What's Fixed vs. What You Control - Understand the integration boundaries

Your Required Actions - Checklist of what you must provide

API Reference - Technical endpoint documentation

Implementation Timeline - 5-phase deployment plan

__________________________________________________

## Table of Contents

Overview

What's Fixed vs. What You Control

Your Required Actions

API Endpoints Reference

Data Model & Field Mappings

Testing & Validation

Operational Requirements

Implementation Phases

Support & Resources

__________________________________________________

## Overview

### Integration Architecture

Client Application (Ansira Create/Third Party)

↓ (includes x-dam-credential header)

Ansira DAM Adapter API

↓ (forwards as Authorization: Bearer token)

Widen Collective API (v2)

↓

Your Digital Assets

## What's Fixed vs. What You Control

### Fixed by the API (Non-Negotiable)

These integration aspects are predefined and cannot be modified:

#### Authentication

Method: Bearer token only

Header: x-dam-credential (required on all requests)

Flow: Token passed to Acquia for validation

No alternatives: No OAuth flows, API keys, or certificate auth

#### Data Contract

Response Format: Standardized Asset object (see Data Model)

Field Mappings: Acquia fields automatically mapped to API fields

Automatic Expansion: All asset data included (asset_properties, embeds, file_properties, metadata, security, thumbnails)

Expiration Filtering: Expired assets automatically excluded from search results

#### API Endpoints

6 Fixed Endpoints: Get assets, search, asset counts (structured and custom)

URL Structure: /widen/assets, /widen/assets/search, etc.

Parameters: Fixed request/response schemas

### What You Control

These aspects are your responsibility to configure:

#### In Your Acquia Environment

Metadata Fields – Create and define fields (brand, channel, keywords, asset_status, etc.)

Asset Groups – Create collections for access control

Asset Data – Populate metadata, set expiration/release dates, configure renditions

API Token – Generate bearer token with required scopes

#### Documentation You Provide

Field Mappings – Document your Acquia field names and intended usage

Access Rules – Define asset group to user access mappings

Search Preferences – Specify default filters, page sizes, excluded statuses

Sync Schedule – Define frequency per environment (if applicable)

__________________________________________________

## Your Required Actions

### 1. Generate Widen API Token

In your Acquia admin portal:

Navigate to Settings → API Tokens

Generate new token with these scopes:

assets:read

collections:read

metadata:read

files:read

thumbnails:read

Copy and securely store the token

Provide token to integration team for secure storage

Token Management:

You manage token lifecycle (rotation every 90 days recommended)

Invalid/expired tokens result in 401 Unauthorized errors

Use dedicated service account, not personal account

### 2. Configure Acquia Metadata Fields

Required fields to create in Acquia:

| Field Name | Type | Purpose | Example Values |
| --- | --- | --- | --- |
| ------------ | ------ | --------- | ---------------- |
| brand | Multi-select | Brand classification | BrandA, BrandB, Global |
| channel | Multi-select | Distribution channel | Digital, Print, Social, Email |
| keywords | Multi-select | Search terms | campaign, 2024, product-launch |
| asset_status | Single-select | Lifecycle state | Active, Expired, Archived, Draft |

Optional fields (based on your needs):

visibility_region – Geographic restrictions (NA, EU, APAC)

department – Department access (Marketing, Sales)

campaign – Campaign tracking

Note: You can use different field names; document your actual names for the integration team.

### 3. Configure Asset Groups & Security

In your Acquia environment:

| Configuration | Action Required | Purpose |
| --- | --- | --- |
| --------------- | ---------------- | --------- |
| Asset Groups | Create collections (e.g., Marketing, Sales, Regional-NA) | Enable access control filtering |
| Expiration Dates | Set security.expiration_date on time-limited assets | Auto-filter expired assets from results |
| Release Dates | Set security.release_date on future-available assets | Control asset availability timing |
| Renditions | Configure original, web, and thumbnail formats | Ensure download URLs available |

### 4. Ensure Data Quality

Before go-live:

Metadata Completeness: 95%+ of active assets have required fields populated

Standardization: Consistent values (e.g., "Digital" not "digital", "DIGITAL", "dig")

Asset Groups: All relevant assets assigned to appropriate groups

Duplicates: Identify and remove duplicate assets

Test Data: Create representative test assets in staging with complete metadata

### 5. Provide Documentation

Deliver to integration team:

| Document | Contents | Format |
| --- | --- | --- |
| ---------- | ---------- | -------- |
| Field Mapping | Your Acquia field names, types, possible values | Spreadsheet |
| Access Rules | Asset groups and who should access them | Document/spreadsheet |
| Search Config | Default filters, page sizes, excluded statuses | Completed questionnaire |
| Sync Schedule | Preferred frequency per environment | Documented preferences |

### 6. Verify Network Access

Ensure connectivity:

Outbound HTTPS access to https://api.widencollective.com/v2

TLS 1.2 or higher support

No firewall blocking Acquia API endpoints

Test connectivity:

curl -H "Authorization: Bearer YOUR_TOKEN" \

https://api.widencollective.com/v2/assets/search?query=*&limit=1

__________________________________________________

## API Endpoints Reference

Base URL: https://your-dam-adapter-host/widen

Authentication: All endpoints require x-dam-credential header with Acquia bearer token.

### 1. Get Multiple Assets

GET /widen/assets?id={comma-separated-uuids}&fileType={optional}

Returns: Array of Asset objects

Example:

GET /widen/assets?id=abc123,def456

x-dam-credential: your-token

### 2. Get Single Asset

GET /widen/assets/{id}

Returns: Single Asset object

Example:

GET /widen/assets/abc123

x-dam-credential: your-token

### 3. Search Assets (Structured)

POST /widen/assets/search

Content-Type: application/json

Request Body:

{

"assetGroups": ["marketing"],

"category": "banners",

"keywords": ["logo"],

"metadata": {

"brand": "ACME"

},

"limit": 50,

"offset": 0

}

Returns: Array of Asset objects

Note: Automatically filters expired assets: (expiration_date:[after today] OR expiration_date:isempty)

### 4. Search Assets (Custom Query)

GET /widen/assets/search/custom?query={widen-query-syntax}

Widen Query Examples:

ag:(marketing)                           # Asset group

cat:(banners)                            # Category

Keywords:logo                            # Keywords

brand:{ACME}                             # Metadata

ag:(marketing) and Keywords:logo         # Combined

uuid:(abc123 or def456)                  # Specific UUIDs

Returns: Array of Asset objects

### 5. Get Asset Count (Structured)

POST /widen/assets/search-asset-count

Same request body as structured search.

Returns: Integer (total count)

### 6. Get Asset Count (Custom)

GET /widen/assets/search-asset-count/custom?query={widen-query}

Returns: Integer (total count)

### Pagination

Use limit and offset for pagination:

{

"limit": 50,    // Results per page

"offset": 0     // Page 1: offset=0, Page 2: offset=50, Page 3: offset=100

}

__________________________________________________

## Data Model & Field Mappings

### Asset Object Structure

{

"id": "abc123",

"fileName": "product-banner.jpg",

"createdAt": "2024-01-10T08:00:00Z",

"updatedAt": "2024-01-15T12:30:00Z",

"expiresAt": null,

"releaseDate": "2024-03-01T00:00:00Z",

"url": "https://cdn.widen.net/content/abc123/original",

"format": "jpg",

"type": "image",

"width": 2400,

"height": 1200,

"aspectRatio": 2.0,

"description": "Spring 2024 product banner",

"keywords": ["banner", "spring", "product"],

"assetGroups": ["marketing", "web"],

"externalId": "EXT-12345",

"downloads": [

{ "name": "original", "url": "https://..." },

{ "name": "web", "url": "https://..." }

],

"thumbnails": [

{ "name": "thumbnail", "url": "https://...", "expiresAt": "2024-03-15T10:30:00Z" }

],

"metadata": [

{ "key": "brand", "value": "ACME" },

{ "key": "channel", "value": "Digital,Social" }

]

}

### Acquia to API Field Mappings

| API Field | Acquia Source | Notes |
| --- | --- | --- |
| ----------- | -------------- | ------- |
| Core Properties |  |  |
| id | id | Widen UUID |
| fileName | filename | Original file name |
| createdAt | created_date | Creation timestamp |
| updatedAt | last_update_date | Last modified timestamp |
| deletedAt | deleted_date | Soft deletion timestamp |
| externalId | external_id | External reference ID |
| File Properties |  |  |
| format | file_properties.format | File extension (jpg, png, mp4) |
| type | file_properties.format_type | Category (image, video, document) |
| width | file_properties.image_properties.width | Image/video width in pixels |
| height | file_properties.image_properties.height | Image/video height in pixels |
| aspectRatio | file_properties.image_properties.aspect_ratio or video_properties.aspect_ratio | Aspect ratio |
| Security & Dates |  |  |
| expiresAt | security.expiration_date | Asset expiration |
| releaseDate | security.release_date | Availability date |
| assetGroups | security.asset_groups[] | Access control groups |
| Metadata |  |  |
| description | metadata.fields.adBuilderTemplateDescription[0] | Asset description |
| keywords | metadata.fields.keywords[0] (split by ", ") | Keywords array |
| metadata | metadata.fields.{custom} | All custom fields as key/value pairs |
| Downloads |  |  |
| url | embeds.original.url | Primary download URL |
| downloads | embeds.{*}.url | All available formats |
| thumbnails | thumbnails.{*} | Preview images with expiration |

__________________________________________________

## Testing & Validation

### Testing Phases

#### Phase 1: Connectivity (Week 1)

[✓] Network access to Acquia API verified

[✓] Token authentication successful

[✓] Test asset retrieval working

#### Phase 2: Functional Testing (Weeks 2-3)

[✓] All 6 endpoints tested and working

[✓] Metadata fields mapping correctly

[✓] Asset groups filtering properly

[✓] Expiration/release date handling correct

[✓] Pagination working

[✓] All renditions/downloads accessible

#### Phase 3: Performance Testing (Week 4)

[✓] 1000+ asset queries < 2 seconds response time

[✓] Concurrent user testing (50+ simultaneous requests)

[✓] Large result set pagination working

[✓] Sync performance < 60 minutes (if applicable)

#### Phase 4: Error Handling (Week 4)

Test and validate error scenarios:

401 Unauthorized (invalid/expired token)

403 Forbidden (missing permissions)

404 Not Found (asset doesn't exist)

Network timeouts and retry logic

Invalid query syntax

#### Phase 5: User Acceptance Testing (Week 5)

[✓] Business users test search functionality

[✓] Asset browsing and downloading validated

[✓] Access controls confirmed working

[✓] Real-world usage patterns tested

[✓] Business stakeholder sign-off obtained

__________________________________________________

## Operational Requirements

### Token Rotation (Every 90 Days)

Your responsibility:

Generate new token in Acquia 30 days before expiration

Provide new token to integration team

Validate new token working

Deactivate old token after cutover

### Monitoring

Metrics to track:

| Metric | Threshold | Action |
| --- | --- | --- |
| -------- | ----------- | -------- |
| API Response Time | > 2 seconds | Investigate performance |
| Error Rate | > 5% | Review logs, check token validity |
| Asset Count Drop | > 50% decrease | Verify data integrity |
| Token Expiration | < 7 days remaining | Initiate rotation |

### Common Issues & Resolutions

| Issue | Cause | Resolution |
| --- | --- | --- |
| ------- | ------- | ----------- |
| 401 Unauthorized | Token expired/invalid | Rotate token |
| 403 Forbidden | Missing asset group permissions | Review token scopes in Acquia |
| Empty Results | Restrictive filters or all assets expired | Review search criteria |
| Thumbnail 403 | Thumbnail URL expired | Re-fetch asset for fresh URLs |

### Support Contacts

| Issue Type | Contact |
| --- | --- |
| ------------ | --------- |
| Acquia Platform/API | Acquia Support (support.acquia.com) |
| DAM Adapter API | Ansira Support |
| Integration Configuration | Your integration team |

__________________________________________________

## Implementation Phases

### Phase 1: Planning (Week 1)

Your deliverables:

Acquia admin contacts and credentials

Network access confirmation

Current metadata audit (field completeness report)

Asset group structure documentation

Support team contacts

### Phase 2: Setup (Weeks 2-3)

Your deliverables:

API token generated and provided to integration team

Test assets created in staging with complete metadata

Asset groups configured and documented

Metadata field documentation (names, types, values)

Field mapping spreadsheet completed

### Phase 3: Testing (Weeks 4-6)

Your deliverables:

Participate in connectivity and functional testing

Validate metadata mappings

Confirm asset group access controls

Provide additional test data as needed

Document and track issues found

QA sign-off

### Phase 4: UAT (Weeks 7-8)

Your deliverables:

Production-volume data loaded in staging

Business users available for UAT

UAT scenarios defined and executed

Data quality issues resolved

Business stakeholder sign-off

Go-live approval obtained

### Phase 5: Go-Live (Week 9+)

Your deliverables:

Production token generated and provided

Production data validated (metadata completeness)

Final go-live approval

Daily monitoring (Week 1)

User communication and support

Token rotation scheduled (60-day reminder)

Ongoing responsibilities:

Monthly: Review error logs and performance

Quarterly: Metadata completeness audit, access control review

Every 90 days: Token rotation

__________________________________________________

## Support & Resources

### Acquia Resources

| Resource | URL/Contact |
| --- | --- |
| ---------- | ------------- |
| Support Portal | https://support.acquia.com |
| Documentation | https://docs.widencollective.com |
| API Docs | https://api.widencollective.com/v2/docs |

### Best Practices

Security:

Always use HTTPS

Store tokens securely (encrypted, not in source code)

Rotate tokens every 90 days

Use dedicated service accounts

Performance:

Implement caching (respect expiration dates on thumbnails)

Use pagination for large result sets

Monitor response times and optimize queries

Data Quality:

Maintain 95%+ metadata completeness

Standardize metadata values

Regular audits of asset groups and permissions

__________________________________________________

## Quick Reference Checklist

### Before Starting

[ ] Acquia admin account access confirmed

[ ] Network connectivity to api.widencollective.com verified

[ ] Support contacts identified

### During Setup

[ ] API token generated with all 5 required scopes

[ ] Metadata fields created in Acquia

[ ] Asset groups configured

[ ] Test assets created with complete metadata

[ ] Field mappings documented

### Before Go-Live

[ ] All functional tests passed

[ ] Performance benchmarks met

[ ] UAT sign-off obtained

[ ] Production token generated

[ ] Production data validated

[ ] Token rotation scheduled

### Post-Deployment

[ ] First sync successful (if applicable)

[ ] User access validated

[ ] Monitoring active

[ ] Support team ready

__________________________________________________

## Document History

| Version | Date | Changes |
| --- | --- | --- |
| --------- | ------ | --------- |
| 1.0 | May 2026 | Initial release |

__________________________________________________